PRODUCT REQUIREMENTS DOCUMENT

Caldera EOS

AI-Powered Traction EOS Implementation Platform

Version 1.0 | January 2025

Prepared for Caldera Leadership Team

John | Rich | Wade

# 1. Executive Summary

Caldera EOS is an internal AI-powered platform designed to help Caldera adopt and master the Entrepreneurial Operating System (EOS/Traction). The platform will leverage AI to coach the leadership team through EOS methodology, facilitate Level 10 meetings, track accountability, and provide insights from meeting history and company context.

This MVP will be built using Claude Code within a 2-week timeline, with the primary goal of enabling the leadership team to run their first real Level 10 meeting with AI support while establishing foundational V/TO, Rocks, and Scorecard tracking.

## Key Objectives

| Objective | Description |
| --- | --- |
| Learn EOS | Teach the methodology contextually as the team uses it |
| Run Level 10s | AI-prepared agendas and AI-processed follow-ups |
| Track Accountability | V/TO, Rocks, Scorecard, Issues, and To-dos in one place |
| Surface Insights | Pattern recognition from meeting history and company data |

# 2. Company Context (V/TO Foundation)

The following context was captured through stakeholder interviews and will serve as the foundational data model for Caldera EOS. This represents the initial V/TO (Vision/Traction Organizer) that the AI will use to coach and guide the team.

## 2.1 Core Values (Draft)

- Purposeful Innovation: Great ideas that solve problems, are well executed, and come from examining all angles

- Fearless Exploration: Curious minds with courage and humility to know failure is essential

- Balance: Diversity of interests, broad perspective, healthy lifestyle, sustainable schedules

- Relentless Pursuit of Clarity: Making the complex simple

- High Standards and Taste: Knowing what is good and why, with open minds

- Ownership: Doing what we say without reminders; trust earned through action

Note: These values need finalization through the GWC (Get it, Want it, Capacity) process. The AI should facilitate this.

## 2.2 Core Focus

Purpose/Cause/Passion:

Deliver value to our client partners beyond their expectations, and provide a team environment that builds stability and purpose for everyone.

Niche:

Creating long-lasting teams and client relationships through transparency and shared success. We integrate with clients, shun transactional vendor relationships, remove red tape, and leave partners better than we found them through shared experience and training.

## 2.3 10-Year Target

| Metric | Target |
| --- | --- |
| Revenue | $20 million annually |
| Team Size | 50 people |
| Ownership | Employee-owned (ESOP or stock options + profit sharing) |
| Reputation | The go-to AI-powered product ideation and implementation team |
| Revenue/Person | $400K (premium positioning, highly leveraged delivery) |

## 2.4 3-Year Picture (End of 2028)

| Metric | Target |
| --- | --- |
| Revenue | $8 million |
| Team Size | 25 people |
| Team Mix | Balanced PMs, Designers, Engineers + dedicated sales |
| Average Deal | $500K |
| Engagement Model | Retainer-style for predictable cost, reduced admin |
| Positioning | Best partners for 'what to build' not just 'how to build' |

## 2.5 1-Year Plan (2025)

Revenue Goal: $4 million

Critical Goals:

- Close deals to return to profitability

- Mature EOS implementation to support action

- Secure work that allows growth to 18 people

- Strengthen positioning, messaging, and sales strategy

## 2.6 Accountability Chart (Leadership)

| Person | Role | Accountabilities |
| --- | --- | --- |
| John | Sales | Pipeline development, closing deals, client relationships |
| Rich | Operations/Finance + Integrator | Execution, accountability, org maturity, removing obstacles |
| Wade | Technical Strategy/Delivery | AI skills, technical direction, delivery excellence, offerings |

Open Question: Visionary seat is undefined. The AI should facilitate GWC process to determine this.

## 2.7 Q1 2025 Rocks

| Owner | Rock |
| --- | --- |
| John | Close sales deals (specific targets TBD) |
| Rich | Improve org maturity; better bench time utilization |
| Wade | Level up team AI skills; determine sellable offering options |
| Company | Be AI-forward; define how we talk about AI product development |

## 2.8 Current Issues

- Sales pipeline and close rate - insufficient qualified opportunities converting

- Positioning - unclear market message, need focus

- Cash flow - runway concerns, need predictable revenue

# 3. Product Vision & Goals

## 3.1 Vision Statement

Caldera EOS is an AI-powered operating system that teaches, facilitates, and tracks EOS methodology—transforming the leadership team from EOS beginners to practitioners through contextual coaching, automated meeting support, and actionable insights from company data.

## 3.2 MVP Success Definition

In 2 weeks, success means:

- The leadership team can run their first real Level 10 meeting with AI support

- V/TO, Rocks, and Scorecard are tracked in one place with AI-generated insights

- The tool teaches EOS methodology as the team uses it

- Historical meeting context is available for AI reference

## 3.3 Target Users

Primary: Caldera leadership team (John, Rich, Wade) | Future: Extended to all 15 FTEs as EOS cascades

# 4. Feature Requirements

## 4.1 MVP Feature Priority

| Priority | Feature | Description |
| --- | --- | --- |
| P0 | V/TO Management | Store and display Vision/Traction Organizer; AI coaches completeness |
| P0 | Rocks Tracking | Quarterly goals with owner, status, on/off track indicators |
| P0 | Scorecard | Weekly metrics with goals, actuals, and trend visualization |
| P0 | Issues List | Capture, prioritize, and track issues; IDS process guidance |
| P0 | To-dos Tracking | 7-day action items with owner and completion status |
| P0 | Level 10 Prep | AI generates meeting agenda, pre-populates sections from data |
| P0 | Level 10 Followup | AI processes meeting transcript, extracts action items |
| P0 | EOS Coaching | Contextual guidance on EOS methodology throughout |
| P1 | Grain Integration | Ingest meeting recordings for AI context |
| P1 | People Analyzer | GWC assessment for roles and values alignment |
| P2 | Slack Integration | Reminders, updates, quick actions via bot |
| P2 | Notion Sync | Bi-directional sync for existing workflows |

## 4.2 Level 10 Meeting Flow

Before Meeting (AI Prepares):

- Generate agenda from standard L10 format with company context

- Pre-populate Scorecard with latest numbers (manual input initially)

- Surface overdue To-dos and off-track Rocks

- Suggest priority Issues based on patterns and recency

- Provide EOS coaching tips relevant to current stage

After Meeting (AI Processes):

- Ingest transcript from Grain

- Extract new To-dos with owners and due dates

- Update Rock statuses based on discussion

- Capture new Issues mentioned

- Summarize decisions and headlines

- Rate meeting on L10 criteria and suggest improvements

## 4.3 EOS Coaching Requirements

Since Caldera is new to EOS, the AI must actively teach the methodology:

- Contextual Explanations: When showing any EOS component, explain what it is and why it matters

- Process Guidance: Walk through IDS (Identify, Discuss, Solve), GWC (Get it, Want it, Capacity), etc.

- Best Practice Tips: Surface relevant tips based on team's current activity

- Progress Tracking: Show which EOS components are established vs. need work

- Book References: Link to relevant Traction book sections when appropriate

# 5. Technical Architecture

## 5.1 Proposed Stack

| Layer | Technology |
| --- | --- |
| Frontend | React + TypeScript (simple SPA, can evolve) |
| Backend | Node.js + Express or FastAPI |
| Database | PostgreSQL (structured EOS data) + Vector DB for transcripts |
| AI | Claude API for all intelligence |
| Auth | Simple (Google OAuth or magic link) - internal only |
| Hosting | Vercel/Railway/Fly.io (quick deployment) |

## 5.2 Core Data Model

- VTO: Core values, focus, 10yr/3yr/1yr targets, marketing strategy

- Rocks: Quarter, owner, description, status (on/off track), completion

- Scorecard: Metric name, owner, goal, weekly actuals, who/LMA (Leading, Managing, Accountability)

- Issues: Description, priority, type (short/long-term), status, created/resolved dates

- Todos: Description, owner, due date, status, source meeting

- People: Name, seat, GWC ratings, values alignment

- Meetings: Date, type, attendees, transcript, AI summary, rating

## 5.3 Integration Requirements

MVP (Must Have):

- Grain API: Pull meeting recordings, transcripts, AI summaries. Filter by participants/date to get relevant leadership meetings.

Post-MVP (Nice to Have):

- Slack: Bot for reminders, quick To-do creation, meeting notifications

- Notion: Sync Rocks/To-dos if team wants dual access

- HubSpot: Pipeline data for Scorecard metrics

# 6. Scorecard Metrics

The following metrics should be tracked weekly in the Scorecard. Green = meeting goal, Yellow = within 10%, Red = missing by >10%.

| Metric | Owner | Goal | Notes |
| --- | --- | --- | --- |
| Revenue (Weekly/Monthly) | John | TBD | Track progress toward $4M annual |
| Utilization % | Rich | >80% | Billable hours / available hours |
| Pipeline Value | John | TBD | Total value of active opportunities |
| Close Rate | John | TBD | Deals won / deals proposed |
| Cash Runway (Weeks) | Rich | >12 | Current cash / weekly burn |
| Bench Utilization % | Rich | <20% | Unbilled capacity tracking |
| Proposal Win Rate | John | >40% | Proposals accepted / sent |
| Avg Days to Close | John | <45 | Time from proposal to signed |
| Client Health Score | Wade | >4.0 | Avg 1-5 rating per active client |
| Revenue per Employee | Rich | $267K | Annual revenue / headcount |

# 7. Timeline & Milestones

## 7.1 2-Week Sprint Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1-2 | Foundation | Data model, auth, basic UI shell |
| Day 3-4 | V/TO + Rocks | V/TO display/edit; Rocks CRUD with status |
| Day 5-6 | Scorecard + Issues | Metric tracking; Issues list with IDS flow |
| Day 7-8 | To-dos + L10 Prep | To-do tracking; AI agenda generation |
| Day 9-10 | Grain + L10 Followup | Meeting ingestion; AI post-processing |
| Day 11-12 | EOS Coaching Layer | Contextual tips; methodology guidance |
| Day 13-14 | Polish + Test | Bug fixes; run first real L10 |

## 7.2 Explicit MVP Scope

In Scope:

- Web application (responsive, works on mobile)

- All core EOS components (V/TO, Rocks, Scorecard, Issues, To-dos)

- Grain integration for meeting transcripts

- AI-powered L10 prep and followup

- EOS methodology coaching

- Historical transcript import (combined Google Doc)

Out of Scope (Post-MVP):

- Slack bot integration

- Notion sync

- HubSpot integration

- Mobile app (native)

- Multi-team support (cascading EOS)

- Advanced analytics/reporting

# 8. Product Success Metrics

How we'll know Caldera EOS is working:

| Metric | Target | Timeframe |
| --- | --- | --- |
| Weekly L10 adherence | 100% (never miss) | Ongoing |
| To-do completion rate | >90% | Weekly |
| Rock completion rate | >80% | Quarterly |
| Issues resolved per week | 3+ | Weekly |
| Scorecard updated | 100% metrics weekly | Weekly |
| Team EOS confidence | Self-reported 4+/5 | 30 days |

# 9. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Grain API complexity | Medium - delays MVP | Start integration early; fallback to manual upload |
| AI accuracy on extraction | Medium - bad data | Human review of AI outputs; iterative prompts |
| Adoption resistance | High - tool unused | Build into existing workflows; make L10 easier not harder |
| Scope creep | High - miss deadline | Strict P0 focus; defer all nice-to-haves |
| EOS methodology errors | Low - wrong process | Reference Traction book; validate with EOS content |

# 10. Future Considerations

Phase 2 (Post-MVP):

- Slack bot for quick actions and reminders

- Notion bi-directional sync

- HubSpot integration for automatic Scorecard population

- Quarterly planning facilitation

- Annual planning facilitation

Phase 3 (Scale):

- Cascade to departmental L10s

- Multi-team accountability charts

- Advanced analytics and trend reporting

- Potential productization for external sale

# Appendix A: EOS Component Reference

Quick reference for the EOS tools this product will support:

- V/TO (Vision/Traction Organizer): 2-page document capturing vision, strategy, and priorities

- Level 10 Meeting: Weekly 90-min meeting with standard agenda (Scorecard, Rocks, To-dos, IDS)

- Rocks: 3-7 quarterly priorities per person, SMART goals

- Scorecard: 5-15 weekly metrics that indicate business health

- Issues List: All obstacles, ideas, and concerns tracked for IDS

- IDS: Identify, Discuss, Solve - process for resolving issues in L10

- To-dos: 7-day action items, must be 90%+ completion weekly

- GWC: Get it, Want it, Capacity - criteria for right person in right seat

- People Analyzer: Tool for evaluating team on core values + GWC

- Accountability Chart: Org structure focused on seats and accountabilities, not titles

— End of Document —